# PROJECT PLANNING PHASE

# Project Title

Automating Employee Data Management System

# Project Overview & Objectives

The Automating Employee Data Management System is designed to replace manual employee record management with an automated digital system. The system helps organizations store, update, and manage employee information efficiently.

Objectives:

  - To automate employee data storage and management.

  - To reduce manual errors in employee records.

  - To provide quick access to employee information.

  - To improve data security and organization.

# Work Breakdown Structure (WBS)

Phase A: Requirement Analysis S Design

  - Identify requirements for employee data management.

  - Decide employee details to be stored (Name, ID, Department, Salary).

  - Design the database structure.

Phase B: System Development

  - Create employee data entry module.

  - Develop features to add, update, delete, and search employee records.

  - Build the user interface.

Phase C: Integration S Testing

  - Connect the database with the application.

  - Test the system to ensure proper functioning.

  - Fix errors and improve performance.

Phase D: Deployment S Maintenance

  - Implement the system in the organization.

  - Provide training to users.

  - Monitor and maintain the system.

# Resource Allocation

Project Manager – Manages project timeline and coordination. System Developer – Develops the application and system features.

Database Administrator – Designs and manages the employee database. Testing Team – Tests the system and ensures quality.

# Project Timeline (Milestones)

Week 1 – Requirement Analysis Week 2 – System Design

Week 3–4 – System Development Week 5 – Database Integration Week 6 – Testing

Week 7 – Final Deployment

# Risk Management Plan

Data Loss – Regular data backups.

System Errors – Proper testing and debugging.

Unauthorized Access – Login authentication and security controls.

# Communication Plan

Daily Discussion – Team members discuss daily progress. Weekly Review – Review project progress.

Final Presentation – Demonstration after project completion.

# Tools & Environment

Programming Languages – Python / Java / PHP Database – MySQL

Software Tools – Visual Studio Code, GitHub Documentation – Microsoft Word, Google Drive

# Conclusion

The Automating Employee Data Management System helps organizations manage employee records efficiently by reducing manual work, improving accuracy, and providing quick access to employee information.